## Slide 1
Template: [Add Program Name]
Program Status Report | Reporting Period: [dates]
IN PROGRESS
Program Manager: [Program Manager Name]
OVERALL HEALTH
ON TRACK
◆
SCOPE
ON TRACK
◆
SCHEDULE
AT RISK
▼
RESOURCES
ON TRACK
◆
BUDGET
ON TRACK
◆
Trend vs prior period: ▲ improved ◆ steady ▼ declined
PORTFOLIO HEALTH
[Project A]
[Project B]
[Project C]
KEY MILESTONES
[Milestone – date]
[Milestone – date]
[Milestone – date]
EXECUTIVE SUMMARY
[Three or four sentences: where the program stands, why the health is what it is, what's being done about it, and the by-when. It stands alone.]
KEY ACHIEVEMENTS
[Completed milestone or increment]
[Completed milestone or increment]
[Decision closed / risk retired]
WHAT'S NEXT
[Action or milestone, with date]
[Action or milestone, with date]
[Stakeholder engagement / dependency]
NEW DEPENDENCIES
status · need-by
◀ NEEDS
[upstream: waiting on another team or project]
[date]
RESOURCE
[shared person or team the work depends on]
[date]
FEEDS ▶
[downstream: another team is waiting on us]
[date]
DECISION NEEDED
[The decision, stated as a signoff or choice]
Decide by: [date]
NEW RISKS, ISSUES & BLOCKERS
Mitigation plans address risks; remediation plans address issues and blockers
TYPE | SEV | ITEM | MITIGATION / REMEDIATION PLAN | OWNER | TARGET
RISK | [H/M/L] | [what might happen, and to what] | Mitigation: [action reducing likelihood or impact] | [owner] | [date]
ISSUE | [H/M/L] | [what has happened] | Remediation: [action resolving the problem] | [owner] | [date]
BLOCKER | [H] | [what is stopped, and by what] | Remediation: [the decision or action that unblocks] | [owner] | [date]

## Slide 2
Template: [Add Project Name]
Project Status Report | Reporting Period: [dates]
IN PROGRESS
Project Manager: [Project Manager Name]
OVERALL HEALTH
ON TRACK
◆
SCOPE
ON TRACK
◆
SCHEDULE
AT RISK
▼
RESOURCES
ON TRACK
◆
BUDGET
ON TRACK
◆
Trend vs prior period: ▲ improved ◆ steady ▼ declined
KEY MILESTONES
[Milestone · date]
[Milestone · date]
[Milestone · date]
[Milestone · date]
EXECUTIVE SUMMARY
[Three or four sentences: where the project stands, why the health is what it is, what's being done about it, and the by-when. It stands alone.]
KEY ACHIEVEMENTS
[Completed milestone or increment]
[Completed milestone or increment]
[Decision closed / risk retired]
WHAT'S NEXT
[Action or milestone, with date]
[Action or milestone, with date]
[Stakeholder engagement / dependency]
NEW DEPENDENCIES
status · need-by
◀ NEEDS
[upstream: waiting on another team or project]
[date]
RESOURCE
[shared person or team the work depends on]
[date]
FEEDS ▶
[downstream: another team is waiting on us]
[date]
DECISION NEEDED
[The decision, stated as a signoff or choice]
Decide by: [date]
NEW RISKS, ISSUES & BLOCKERS
Mitigation plans address risks; remediation plans address issues and blockers
TYPE | SEV | ITEM | MITIGATION / REMEDIATION PLAN | OWNER | TARGET
RISK | [H/M/L] | [what might happen, and to what] | Mitigation: [action reducing likelihood or impact] | [owner] | [date]
ISSUE | [H/M/L] | [what has happened] | Remediation: [action resolving the problem] | [owner] | [date]
BLOCKER | [H] | [what is stopped, and by what] | Remediation: [the decision or action that unblocks] | [owner] | [date]

## Slide 3
How to Read This Report Template
Key, definitions, and color reference — so every project reports status the same way
REFERENCE
HEALTH · OVERALL, SCOPE, SCHEDULE, RESOURCES, BUDGET
ON TRACK
On plan. No leadership help needed
AT RISK
Off plan; credible recovery plan in flight
OFF TRACK
Objective in jeopardy. Leadership action required
TREND
▲ improved ◆ steady ▼ declined
vs prior reporting period
PROJECT STATUS
NOT STARTED
Pre-execution: planning and readiness underway
IN PROGRESS
Executing against the approved baseline
DELAYED
Behind baseline; recovery plan required
COMPLETE
Delivered and closed out
DEPENDENCY TAGS
each dependency also carries a health dot and a need-by date
◀ NEEDS
Upstream: waiting on another team or project
FEEDS ▶
Downstream: another team is waiting on us
RESOURCE
Shared person or team the work depends on
INTERNAL
A task inside the project blocks another task
RISK · ISSUE · BLOCKER
SEVERITY
one scale for risks, issues, and blockers
RISK
Might happen. Carries a mitigation plan to reduce likelihood or impact before it lands
ISSUE
Happening now. Carries a remediation plan with an owner and a target date
BLOCKER
Work is stopped until cleared. Remediate and escalate immediately
HIGH
Threatens go-live, the critical path, compliance, or scope. Requires executive attention and a decide-by date
MEDIUM
Impacts milestones or quality but recoverable with a plan. PM manages; leadership informed/involved in resolution if necessary
LOW
Minimal or contained impact. Team manages; tracked on the register and monitored
COLOR PALETTE (HEX)
PowerPoint: any color menu → More Colors → Custom → enter Hex
ACCENTS
Green 1E7E34
Amber B45309
Red B91C1C
Dark red 7C2D12
Teal 0F6B72
Blue 1D4ED8
Violet 7C3AED
Gray 4B5563
FILLS
On track E8F3EC
At risk/Delayed FFF2CC
Off track FBEAEA
In progress E2F0D9
Complete DEEBF7
Not started EEF0F2